SEPLAT ENERGY PLC

Information Security Division

REPORT 10 OF 10

PhishMe Security Analytics Pipeline

Security & Compliance

DATA GOVERNANCE & NEXT STEPS

Prepared by: Data Engineering Team  |  March 2026

Classification: CONFIDENTIAL

# 1. Data Security Design

The PhishMe pipeline handles sensitive personal and behavioural data relating to employee phishing simulation results. The following security controls are implemented across the pipeline:

| Layer | Control | Implementation |
| --- | --- | --- |
| API | Token-based authentication | API key stored in Databricks secret scope (CorpAvailScope) |
| API | HTTPS only | All API calls use TLS — no plain HTTP permitted |
| ADLS Gen2 | Storage key in secret scope | Key referenced via dbutils.secrets — never hardcoded |
| ADLS Gen2 | Private endpoint | Storage account accessible only within Seplat VNet |
| Databricks | Service principal auth | ADLS mounted via SP credentials, not shared keys in notebooks |
| Synapse | AAD authentication | All Synapse access via Azure Active Directory — no SQL auth |
| Power BI | RLS roles | Department_Head role filters to own department only |
| Power BI | Workspace access | Report shared only to CISO, InfoSec Analyst, Dept Head groups |
| All layers | Classification: CONFIDENTIAL | All reports, documents, and data assets classified Confidential |

# 2. Data Governance

## 2.1 Data Classification

PhishMe simulation data is classified as CONFIDENTIAL under Seplat Energy's data classification policy. This includes:

- Individual employee click, report, and education interaction records

- User risk scores, risk labels, and proficiency bands

- Department-level risk aggregations that could identify small teams

- Admin activity logs containing user administrative actions

## 2.2 Retention Policy

Data retention periods should be established in alignment with Seplat's HR and legal policies. Recommended guidance:

- Raw landing zone: 90 days (reprocessing window)

- Silver/Processed layer: 2 years (analytical history)

- Gold layer: 3 years (compliance and trend reporting)

- Watermark audit table: 3 years (pipeline auditability)

- Power BI: Inherits from Synapse source (no independent retention)

## 2.3 Personal Data Handling

The pipeline processes the following personal data fields: email address, full name, job title, department, location, manager, phone number, remote IP address, geolocation (country/city), and browser/device information. The following controls apply:

- No data is shared with third parties beyond Cofense (data processor)

- No PII is logged to Databricks stdout — secrets and email addresses are not printed

- IP address and geolocation data are retained only for security investigation purposes

- Employee consent is implicit via corporate phishing simulation programme policy

# 3. Compliance Considerations

| Framework | Consideration | Status |
| --- | --- | --- |
| NDPR (Nigeria) | Employee data processing for security purposes — lawful basis: legitimate interest | Review with Legal |
| ISO 27001 | Security awareness measurement aligns with A.7.2.2 control | Compliant |
| SOC 2 | Audit log retention (fact_activity_logs) supports audit trail requirement | Compliant |
| GDPR (if applicable) | If any EU employee data exists, assess cross-border transfer implications | Review with DPO |

# 4. Future Enhancements

| Enhancement | Priority | Description |
| --- | --- | --- |
| Enable /enrollments endpoint | High | Contact Cofense to activate account-level enrolment data access |
| SIEM integration | High | Forward suspicious event flags to Seplat SIEM for real-time alerting |
| Automated risk-based training triggers | Medium | Trigger training enrolments for Critical-risk users automatically |
| Email alert: Critical user threshold breach | Medium | Notify InfoSec when Critical user count exceeds threshold |
| Power Automate integration | Medium | Teams notification when pipeline fails or DQ gates trigger |
| Historical backfill | Low | Backfill available historical PhishMe data to pre-pipeline periods |
| Real-time streaming | Low | Event Hub integration for near-real-time click detection |
| Benchmarking vs industry | Low | Compare Seplat click/report rates to energy sector benchmarks |

# 5. Project Completion Summary

The PhishMe Security Analytics Pipeline has been successfully designed and implemented. The following deliverables are complete and ready for production deployment:

| Deliverable | File / Location | Status |
| --- | --- | --- |
| API Extraction Notebooks (8) | Databricks Workspace | Complete |
| Silver Transformation Notebooks (7) | Databricks Workspace | Complete |
| Gold Layer Notebook | Databricks Workspace | Complete |
| Target Table DDL | 02_target_tables.sql | Complete |
| Staging Table DDL | 03_staging_cdc.sql | Complete |
| CDC Stored Procedures (10) | 04_cdc_stored_procedures.sql | Complete |
| Watermark Table & Procedures | Synapse seplat_edw | Complete |
| Power BI DAX Measures | 01_DAX_measures.dax | Complete |
| Power BI Dashboard Preview | dashboard.html | Complete |
| Power BI Model Relationships | 00_model_relationships.md | Complete |
| Power BI Build Specification | 02_report_specification.md | Complete |
| Databricks Workflow JSON | PhishMe_Daily_Pipeline.json | Pending Deploy |
| Project Reports (10) | Reports 01–10 .docx | Complete |

Outstanding actions requiring completion before full production sign-off:

- Run 00_mount_setup.py manually on Databricks cluster

- Import and activate PhishMe_Daily_Pipeline.json workflow in Databricks

- Connect Power BI Desktop to Synapse via DirectQuery and publish to workspace

- Configure and test Power BI Gateway for scheduled refresh

- Configure RLS roles and test with Department Head test account

- Contact Cofense support to enable /enrollments endpoint access

- Align gold layer notebook paths from /gold/ to /curated/ for Synapse watermark consistency